FARMER PAYMENT ASSURANCE SYSTEM

Full Team Implementation Guide

Algorand TestNet  |  AlgoKit + ARC4  |  FastAPI + MongoDB  |  React

How to use this document Read Section 1 first — everyone must understand the full flow before writing any code. Then go to your module section. The contract parameters table in Section 3 is the shared source of truth for all teams. Blockchain team target: contract on TestNet by end of Day 2. Everything else depends on this.

# Section 1 — Project Overview

A blockchain-based escrow platform that guarantees crop payment to farmers the moment delivery is confirmed. The buyer locks funds in a smart contract. A trusted verifier confirms delivery. The contract auto-releases payment. No intermediary, no delay, no fraud.

## 1.1  User Roles

| Role | What they do in the system | Needs wallet? |
| --- | --- | --- |
| Farmer | Registers, marks delivery, receives ALGO payment, views payment history | Yes |
| Buyer | Creates trade contract, deposits ALGO into escrow, can raise dispute | Yes |
| Verifier | Warehouse or inspector who signs on-chain delivery confirmation | Yes |
| Admin | Manages verifier whitelist, resolves deadlocked disputes | Yes |

## 1.2  Full Transaction Flow (Happy Path)

- Buyer opens the web app, fills in trade details (crop, quantity, price, verifier, deadline) and submits.

- FastAPI backend creates the trade record in MongoDB with state CREATED.

- Buyer clicks Fund Escrow on the dashboard. Pera Wallet signs the ALGO transfer. Funds are locked in the contract.

- Farmer delivers crops, clicks Mark Delivered in the app, and optionally uploads a proof photo stored on IPFS.

- Verifier logs in, sees the pending trade, clicks Confirm Delivery, and signs the transaction in Pera Wallet.

- Smart contract verifies state == DELIVERED and caller == verifier_address. Automatically sends ALGO to the farmer.

Dispute path: Buyer can call raise_dispute() at any point before RELEASED. Three whitelisted validators vote. Majority decides who gets the funds.

Expiry path: If delivery_deadline passes while state is FUNDED, the buyer can call claim_refund() to get ALGO back.

## 1.3  Contract State Machine

| State | Value | Meaning | Valid Next States |
| --- | --- | --- | --- |
| CREATED | 0 | Contract deployed, no funds yet | FUNDED, CANCELLED |
| FUNDED | 1 | Buyer deposited ALGO into escrow | DELIVERED, DISPUTED, EXPIRED |
| DELIVERED | 2 | Farmer marked delivery, waiting for verifier | RELEASED, DISPUTED |
| RELEASED | 3 | Verifier confirmed — ALGO sent to farmer | Terminal |
| DISPUTED | 4 | Buyer raised dispute, validator vote pending | RESOLVED_FARMER, RESOLVED_BUYER |
| EXPIRED | 5 | Deadline passed before confirmation | Buyer calls claim_refund() |
| CANCELLED | 6 | Both agreed to cancel before funding | Terminal |

# Section 2 — Tech Stack and Day 1 Setup

## 2.1  Tech Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Smart Contracts | AlgoKit + ARC4 (Python) | Official Algorand toolkit. Replaces deprecated PyTeal. |
| Blockchain SDK | algosdk (Python) | Build and submit Algorand transactions from the Python backend. |
| Backend | Python — FastAPI + Motor | Async Python API. Motor is the async MongoDB driver. Auto-generates /docs. |
| Database | MongoDB Atlas (free tier) | JSON-native, free cloud database. Motor connects asynchronously. |
| Frontend | React + Vite + Tailwind CSS | Fast setup, utility-first CSS, no config overhead. |
| Wallet | Pera Wallet (TestNet mode) | Best-supported Algorand wallet with a clean JS SDK. |
| File Storage | IPFS via Pinata (free tier) | Decentralised delivery proof photo storage. |
| Deployment | Vercel (frontend) + Render (backend) | Both free tiers, GitHub auto-deploy on push. |

## 2.2  Day 1 Setup — Everyone Does This

Every team member must complete all of the following on Day 1 before writing module code.

- Install Python 3.10+: https://python.org

- Install Node.js v18+ (needed only to run the React frontend): https://nodejs.org

- Install AlgoKit: pip install algokit

- Install Docker Desktop (AlgoKit sandbox requires it): https://docker.com

- Create Pera Wallet on your phone, switch to TestNet, get free ALGO from: https://dispenser.testnet.aws.algodev.network

- Create free MongoDB Atlas account and cluster. Save your connection string.

- Create free Pinata account at pinata.cloud. Save your API key and secret.

- Create shared GitHub repo. Branches: main, dev, module/contracts, module/backend, module/frontend.

## 2.3  Repository Structure

farmer-pay/ ¦-- contracts/ (Dev 1 + Dev 2 — blockchain team) ¦ ¦-- contract.py Main ARC4 escrow contract ¦ ¦-- deploy.py Deployment instructions ¦ ¦-- requirements.txt algokit, algopy, pytest ¦ ¦-- tests/ ¦ ¦-- test_contract.py Unit tests (TDD) ¦ ¦-- backend/ (Dev 3 + Dev 4 — Python/FastAPI) ¦ ¦-- main.py Entry point: uvicorn main:app --reload ¦ ¦-- config.py Pydantic Settings — reads from .env ¦ ¦-- database.py Async MongoDB via Motor ¦ ¦-- requirements.txt fastapi, uvicorn, motor, algosdk, etc. ¦ ¦-- .env.example Template (commit this, not .env) ¦ ¦-- routes/ ¦ ¦ ¦-- auth.py POST /api/auth/verify-wallet ¦ ¦ ¦-- users.py GET/POST /api/users/:address ¦ ¦ ¦-- trades.py All trade endpoints ¦ ¦ ¦-- verifiers.py Verifier whitelist endpoints ¦ ¦-- services/ ¦ ¦ ¦-- auth.py JWT create/verify, get_current_user, require_role ¦ ¦ ¦-- algorand.py algosdk wrapper (all blockchain logic here) ¦ ¦ ¦-- ipfs.py Pinata upload via httpx ¦ ¦-- models/ ¦ ¦-- schemas.py Pydantic request/response models ¦ ¦-- frontend/ (Dev 5 + Dev 6 — React) ¦ ¦-- src/ ¦ ¦ ¦-- pages/ LandingPage, BuyerDashboard, FarmerDashboard, ¦ ¦ ¦ VerifierDashboard, AdminDashboard, TradeDetail ¦ ¦ ¦-- components/ WalletConnect, AppShell, TradeCard, ¦ ¦ ¦ StatusTimeline, CreateTradeForm, DisputePanel ¦ ¦ ¦-- services/ api.js, wallet.js, constants.js ¦ ¦-- .env VITE_API_URL=http://localhost:4000 ¦ ¦-- README.md

# Section 3 — Module 1: Smart Contracts  (Dev 1 + Dev 2)

Most critical module. The backend and frontend both depend on the deployed contract. Goal: working escrow on TestNet by end of Day 2. Dispute and expiry logic by end of Day 3.

## 3.1  Contract Parameters — Shared Source of Truth

All teams must use these exact field names. Do not rename without announcing in the group chat first.

| Field Name | Type | Set By | Description |
| --- | --- | --- | --- |
| trade_id | String | Backend | Links the on-chain contract to the MongoDB trade record |
| farmer_address | Algorand address | Backend | Farmer wallet — receives ALGO on payment release |
| buyer_address | Algorand address | Backend | Buyer wallet — source of funds and refund target |
| verifier_address | Algorand address | Backend | Primary verifier wallet — authorised to confirm delivery |
| amount_micro_algo | UInt64 | Backend | Payment in microALGO (1 ALGO = 1,000,000 microALGO) |
| delivery_deadline | UInt64 (Unix ts) | Backend | Seconds since epoch — expiry triggers auto-refund eligibility |
| crop_type | String | Backend | e.g. 'Wheat', 'Rice' — stored in contract note field |
| dispute_validators | Address[3] | Admin | Three fallback validator wallets for dispute voting |
| state | UInt64 (0-6) | Contract only | Current state — never write directly from outside the contract |

## 3.2  Contract ABI Methods

These are the exact method signatures the backend calls via algosdk. Do not change method names after sharing the ABI JSON.

| Method | Caller | Checks | Effect |
| --- | --- | --- | --- |
| create_trade(farmer, buyer, verifier, amount, deadline) | Buyer (via backend) | sender == buyer | state = CREATED (0) |
| fund_escrow() | Buyer | payment == amount_micro_algo, state == 0 | state = FUNDED (1), holds ALGO |
| mark_delivered() | Farmer | sender == farmer_address, state == 1 | state = DELIVERED (2) |
| confirm_delivery() | Verifier | sender == verifier_address, state == 2 | Sends ALGO to farmer, state = RELEASED (3) |
| raise_dispute() | Buyer | state == 1 or 2, sender == buyer | state = DISPUTED (4) |
| vote_dispute(bool) | Validator | sender in dispute_validators, state == 4 | Records vote, auto-resolves on majority (2/3) |
| claim_refund() | Buyer | state == 1, timestamp > deadline | Sends ALGO to buyer, state = EXPIRED (5) |
| cancel_trade() | Buyer or Farmer | state == 0 (unfunded only) | state = CANCELLED (6) |

## 3.3  ARC4 Contract Skeleton  (contract.py)

from algopy import ARC4Contract, String, UInt64, Account, Txn, Global, arc4, itxn class FarmerEscrow(ARC4Contract): trade_id: String farmer_address: Account buyer_address: Account verifier_address: Account amount_micro_algo: UInt64 delivery_deadline: UInt64 state: UInt64 # 0=CREATED 1=FUNDED 2=DELIVERED 3=RELEASED 4=DISPUTED 5=EXPIRED 6=CANCELLED dispute_votes_farmer: UInt64 dispute_votes_buyer: UInt64 @arc4.abimethod def create_trade(self, trade_id: String, farmer: Account, buyer: Account, verifier: Account, amount: UInt64, deadline: UInt64) -> None: assert Txn.sender == buyer, "Only buyer can create" self.farmer_address = farmer self.buyer_address = buyer self.verifier_address = verifier self.amount_micro_algo = amount self.delivery_deadline = deadline self.state = UInt64(0) @arc4.abimethod def fund_escrow(self) -> None: assert self.state == UInt64(0), "Not in CREATED state" assert Txn.sender == self.buyer_address, "Only buyer can fund" self.state = UInt64(1) @arc4.abimethod def confirm_delivery(self) -> None: assert self.state == UInt64(2), "Not in DELIVERED state" assert Txn.sender == self.verifier_address itxn.Payment(receiver=self.farmer_address, amount=self.amount_micro_algo).submit() self.state = UInt64(3) @arc4.abimethod def claim_refund(self) -> None: assert self.state == UInt64(1), "Must be FUNDED" assert Global.latest_timestamp > self.delivery_deadline assert Txn.sender == self.buyer_address itxn.Payment(receiver=self.buyer_address, amount=self.amount_micro_algo).submit() self.state = UInt64(5) # mark_delivered, raise_dispute, vote_dispute, cancel_trade — same pattern

## 3.4  AlgoKit Workflow — Step by Step

- Run: algokit init — choose the Smart Contract (Python) template.

- Replace the generated contract file with contract.py from above.

- Run: algokit sandbox start — starts local Algorand node inside Docker. Wait for it to fully start.

- Run: algokit project run test — all tests in tests/test_contract.py must pass before deployment.

- Run: algokit project deploy testnet — deploys to Algorand TestNet.

- Save the App ID printed in the terminal. Post it in the group chat immediately and commit to .env.example.

- Run: algokit project generate — exports ABI JSON to the artifacts/ folder. Commit and share with backend team.

## 3.5  Deployment Checklist

- All methods run without error in local sandbox

- Happy path tested: CREATED -> FUNDED -> DELIVERED -> RELEASED

- Dispute path tested: FUNDED -> DISPUTED -> resolved by majority vote

- Expiry path tested: set a 2-minute deadline, call claim_refund() after expiry

- App ID posted in group chat and committed to contracts/artifacts/app_id.txt

- ABI JSON committed to contracts/artifacts/ and shared with backend team

# Section 4 — Module 2: Backend API  (Dev 3 + Dev 4)

Python FastAPI backend. Connects the React frontend to MongoDB and Algorand. Builds unsigned transactions for the frontend to sign. Never holds or signs user funds.

## 4.1  Setup

cd backend python -m venv venv source venv/bin/activate # Windows: venv\Scripts\activate pip install -r requirements.txt cp .env.example .env # fill in MONGO_URI and JWT_SECRET uvicorn main:app --reload --port 4000 # Server: http://localhost:4000 # Interactive API docs: http://localhost:4000/docs <- FastAPI auto-generates this

## 4.2  Environment Variables  (.env)

MONGO_URI=mongodb+srv://USER:PASS@cluster.mongodb.net/farmerpay ALGORAND_NODE=https://testnet-api.algonode.cloud # free, no key needed ALGORAND_INDEXER=https://testnet-idx.algonode.cloud # free, no key needed CONTRACT_APP_ID=0 # fill after blockchain team deploys on Day 3 PINATA_API_KEY= # from pinata.cloud — fill on Day 3 PINATA_SECRET= # from pinata.cloud — fill on Day 3 JWT_SECRET= # python -c "import secrets; print(secrets.token_hex(32))" JWT_EXPIRE_HOURS=24 PORT=4000 FRONTEND_URL=http://localhost:5173

## 4.3  File Structure and What Each File Does

| File | Purpose |
| --- | --- |
| main.py | FastAPI app, CORS middleware, router registration, startup/shutdown lifespan |
| config.py | Pydantic BaseSettings — reads all values from .env automatically |
| database.py | AsyncIOMotorClient — async MongoDB connection, get_db() helper |
| models/schemas.py | All Pydantic models: TradeCreate, TradeOut, VerifyWalletRequest, ApiResponse, etc. |
| services/auth.py | create_token(), get_current_user() FastAPI dependency, require_role() factory |
| services/algorand.py | algosdk wrapper — all blockchain logic. build_fund_txn(), submit_signed_txn(), etc. |
| services/ipfs.py | Pinata upload via httpx. upload(file_bytes, filename, trade_id) -> CID string |
| routes/auth.py | POST /api/auth/verify-wallet — upserts user, returns JWT |
| routes/users.py | GET /api/users/{address} and POST /api/users |
| routes/trades.py | All 9 trade endpoints listed in Section 4.4 |
| routes/verifiers.py | GET/POST/DELETE /api/verifiers — admin-gated whitelist management |

## 4.4  REST API Endpoints

| Method | Route | Who Calls It | What It Does |
| --- | --- | --- | --- |
| POST | /api/auth/verify-wallet | Frontend (any) | Accept wallet address + role, upsert user, return JWT |
| GET | /api/users/{address} | Frontend (any) | Get user profile by wallet address |
| POST | /api/users | Frontend (any) | Update name, role, phone, location |
| POST | /api/trades | Frontend (Buyer) | Create trade record in MongoDB |
| GET | /api/trades | Frontend (any) | List all trades for the logged-in wallet |
| GET | /api/trades/pending-verification | Frontend (Verifier) | Trades in DELIVERED state for this verifier |
| GET | /api/trades/{id} | Frontend (any) | Trade detail merged with live on-chain state |
| GET | /api/trades/{id}/status | Frontend (polling) | Current state only — called every 5 s |
| POST | /api/trades/{id}/fund | Frontend (Buyer) | Build unsigned fund_escrow txn group, return to frontend |
| POST | /api/trades/{id}/deliver | Frontend (Farmer) | Update state to DELIVERED, optionally upload proof to IPFS |
| POST | /api/trades/{id}/confirm | Frontend (Verifier) | Build unsigned confirm_delivery txn, return to frontend |
| POST | /api/trades/{id}/dispute | Frontend (Buyer) | Build unsigned raise_dispute txn |
| POST | /api/trades/{id}/refund | Frontend (Buyer) | Build unsigned claim_refund txn (only after deadline) |
| POST | /api/trades/{id}/submit-txn | Frontend (any) | Accept signed txn bytes, submit to Algorand, sync DB state |
| POST | /api/trades/{id}/vote-dispute | Frontend (Validator) | Build unsigned vote_dispute txn |
| GET | /api/verifiers | Frontend (any) | List whitelisted verifiers |
| POST | /api/verifiers | Frontend (Admin) | Add wallet address to verifier whitelist |
| DELETE | /api/verifiers/{address} | Frontend (Admin) | Remove address from whitelist |
| GET | /health | Render health check | Returns {"status": "ok"} |

## 4.5  Key Design Rule: Unsigned Transaction Flow

The backend never holds private keys. Every on-chain action follows this exact pattern:

- Frontend calls backend (e.g. POST /api/trades/{id}/fund).

- Backend builds the unsigned transaction using algosdk and returns base64-encoded unsigned bytes.

- Frontend decodes and passes bytes to Pera Wallet: pera.signTransaction([[{ txn: decodedTxn }]])

- Pera Wallet prompts the user to sign. Returns signed bytes to the frontend.

- Frontend sends signed bytes to POST /api/trades/{id}/submit-txn.

- Backend submits to Algorand, waits for confirmation, then updates MongoDB state to match on-chain.

The user's private key never leaves their phone. The backend only constructs unsigned transactions and syncs MongoDB after confirmation.

## 4.6  Pydantic Models  (models/schemas.py)

class TradeCreate(BaseModel): farmer_address: str verifier_address: str crop_type: str quantity_kg: float price_per_kg: float delivery_deadline: datetime class ApiResponse(BaseModel): success: bool data: Optional[Any] = None error: Optional[str] = None # Every route returns ApiResponse — consistent shape for frontend

## 4.7  Auth Dependency Pattern  (services/auth.py)

# Protect a route — attach to any endpoint that needs a logged-in user @router.get("/api/trades") async def list_trades(current_user: dict = Depends(get_current_user)): addr = current_user["wallet_address"] ... # Protect a route — admin only @router.post("/api/verifiers") async def add_verifier(current_user: dict = Depends(require_role("admin"))): ... # require_role accepts multiple roles Depends(require_role("admin", "verifier"))

## 4.8  Dev 3 owns:

- services/algorand.py — all algosdk functions

- routes/trades.py — all trade endpoints

- routes/verifiers.py — whitelist endpoints

## 4.9  Dev 4 owns:

- main.py, config.py, database.py — project setup

- routes/auth.py, routes/users.py — auth and user profile

- models/schemas.py — all Pydantic models

- services/auth.py — JWT helpers, services/ipfs.py — Pinata upload

# Section 5 — Module 3: Frontend  (Dev 5 + Dev 6)

React + Vite + Tailwind CSS. Three role-based dashboards plus a shared trade detail page. Users sign all transactions through Pera Wallet. No passwords.

## 5.1  Setup

cd frontend npm install npm run dev # → http://localhost:5173 # .env is already present in the project: VITE_API_URL=http://localhost:4000

## 5.2  Pages and Routes

| Route | Component | Who Sees It | Key Action |
| --- | --- | --- | --- |
| / | LandingPage | Anyone | Connect Pera Wallet, choose role |
| /buyer | BuyerDashboard | Buyer | Create trade, fund escrow, track active trades |
| /farmer | FarmerDashboard | Farmer | View incoming trades, mark delivered, see earnings |
| /verifier | VerifierDashboard | Verifier | Pending delivery queue, confirm button |
| /trade/:id | TradeDetail | All roles | Full timeline, all action buttons, dispute panel |
| /admin | AdminDashboard | Admin | Verifier whitelist — add and remove addresses |

## 5.3  Component List

- WalletConnect.jsx — Connected wallet dropdown in navbar. ConnectButton used on LandingPage. useAutoReconnect hook restores previous session on load.

- AppShell.jsx — Sticky navbar with role-based navigation links, role badge, wallet dropdown, and footer.

- StatusTimeline.jsx — Full and compact variants. Shows Created > Funded > Delivered > Released. Disputed/Expired shown in red.

- TradeCard.jsx — Summary card with inline Fund Escrow and Mark Delivered quick-action buttons.

- CreateTradeForm.jsx — Buyer form: crop type, quantity, price per kg (auto-calculates total), farmer address, verifier address, deadline.

- DisputePanel.jsx — Shown when state is DISPUTED. Validators see vote buttons. Buyer and farmer see vote tally.

## 5.4  All Backend Calls in One File  (services/api.js)

const http = axios.create({ baseURL: import.meta.env.VITE_API_URL }) // JWT attached automatically via axios interceptor http.interceptors.request.use(cfg => { const token = localStorage.getItem("fp_token") if (token) cfg.headers.Authorization = `Bearer ${token}` return cfg }) export const verifyWallet = (address, role) => http.post("/api/auth/verify-wallet", { wallet_address: address, role }) export const getTrades = () => http.get("/api/trades") export const createTrade = (data) => http.post("/api/trades", data) export const buildFundTxn = (id) => http.post(`/api/trades/${id}/fund`) export const buildConfirmTxn= (id) => http.post(`/api/trades/${id}/confirm`) export const submitSignedTxn= (id, signed_txn)=> http.post(`/api/trades/${id}/submit-txn`, { signed_txn }) // ... and all other routes — see frontend/src/services/api.js

## 5.5  Pera Wallet Integration  (services/wallet.js)

import { PeraWalletConnect } from '@perawallet/connect' let _pera = null async function getPera() { if (!_pera) { const { PeraWalletConnect } = await import('@perawallet/connect') _pera = new PeraWalletConnect({ shouldShowSignTxnToast: true }) } return _pera } export async function connectWallet() { const pera = await getPera() const accounts = await pera.connect() return accounts[0] // Algorand wallet address string } // Sign a single unsigned txn returned by the backend as base64 export async function signTransaction(base64UnsignedTxn) { const pera = await getPera() const algosdk = await import("algosdk") const txn = algosdk.decodeUnsignedTransaction(Buffer.from(base64UnsignedTxn, "base64")) const signed = await pera.signTransaction([[{ txn }]]) return Buffer.from(signed[0]).toString("base64") }

## 5.6  Status Timeline Logic

const STEPS = ['CREATED', 'FUNDED', 'DELIVERED', 'RELEASED'] const ERROR_STATES = ['DISPUTED', 'EXPIRED', 'CANCELLED'] const idx = STEPS.indexOf(trade.state) const isError = ERROR_STATES.includes(trade.state) // For each step i: // done = i < idx (or state === RELEASED) // current = i === idx && !isError -> blue ring // error = isError -> red banner above timeline

## 5.7  Dev 5 owns:

- LandingPage.jsx, BuyerDashboard.jsx, CreateTradeForm.jsx

- WalletConnect.jsx, AppShell.jsx

## 5.8  Dev 6 owns:

- FarmerDashboard.jsx, VerifierDashboard.jsx, AdminDashboard.jsx, TradeDetail.jsx

- StatusTimeline.jsx, TradeCard.jsx, DisputePanel.jsx

# Section 6 — Integration and End-to-End Testing

Day 4 is integration day. Use this checklist to verify the complete flow before deployment. All 8 scenarios must pass.

## 6.1  Full Flow Checklist

| Step | Test Scenario | Pass Condition |
| --- | --- | --- |
| 1 | Buyer connects Pera Wallet and creates a trade (Rice, 500 kg, 2 ALGO/kg, 10-min deadline) | Trade in MongoDB with CREATED state. Visible on BuyerDashboard. |
| 2 | Buyer clicks Fund Escrow, signs in Pera Wallet | Contract state = FUNDED on-chain. Trade state updated in DB. |
| 3 | Farmer marks delivery, uploads crop photo | IPFS CID stored in DB. Trade state = DELIVERED in both DB and on-chain. |
| 4 | Verifier logs in, confirms delivery | Contract state = RELEASED. ALGO in farmer wallet. DB updated. |
| 5 | Farmer dashboard shows updated earnings | total_earned_algo and trades_completed incremented correctly. |
| 6 | Separate test: Buyer raises dispute | Contract state = DISPUTED. DisputePanel visible in TradeDetail. |
| 7 | Separate test: 2-minute deadline, no delivery | Buyer can call claim_refund(). ALGO returned. State = EXPIRED. |
| 8 | All dashboards update without page refresh (poll every 5 s) | State changes reflected automatically via /api/trades/{id}/status polling. |

## 6.2  Common Issues and Fixes

- Wrong wallet signed: Each role must use a different Pera Wallet account. Use three separate phones or three Pera accounts during testing.

- State mismatch between DB and chain: Always trust on-chain state for money decisions. The /status endpoint syncs DB automatically.

- fund_escrow fails: The transaction group must include both a Payment txn and the app call as an atomic group. Use algosdk AtomicTransactionComposer.

- ABI mismatch error: If the contract was redeployed, both CONTRACT_APP_ID in .env and the ABI JSON must be updated.

- CORS error on Render: Set FRONTEND_URL in Render environment variables to the deployed Vercel URL.

## 6.3  Demo Script  (Day 5 — 4 minutes)

- Open browser. Show landing page. Buyer connects Pera Wallet.

- Fill Create Trade form: Rice, 500 kg, 2 ALGO/kg, deadline 10 minutes out. Submit.

- Show the Algorand TestNet Explorer link for the deployed contract.

- Click Fund Escrow. Approve in Pera Wallet. Show buyer balance decremented.

- Switch to Farmer account. Mark Delivered. Upload a grain photo. Submit.

- Switch to Verifier account. See pending trade. Click Confirm Delivery. Sign in Pera Wallet.

- Back to Farmer dashboard. ALGO balance updated. Trade shows RELEASED in timeline.

- Show the release transaction on TestNet Explorer — immutable proof of payment.

Key line for judges Millions of Indian farmers wait weeks for payment after delivering crops, with no legal recourse when buyers default. Our escrow contract guarantees payment in seconds, the moment delivery is confirmed on-chain. Immutable, instant, and requires no trust between buyer and farmer.

# Section 7 — Deployment

## 7.1  Deployment Steps

| Component | Platform | How to Deploy |
| --- | --- | --- |
| Smart Contract | Algorand TestNet | algokit project deploy testnet from the contracts/ folder |
| Backend | Render.com | Connect GitHub repo. Set all .env vars in Render dashboard. Set Start Command: uvicorn main:app --host 0.0.0.0 --port 4000. Auto-deploys on push to main. |
| Frontend | Vercel.com | Connect GitHub repo. Set VITE_API_URL to the Render backend URL. Auto-deploys on push to main. |
| Database | MongoDB Atlas | Already running from setup. Add 0.0.0.0/0 to Network Access for Render dynamic IPs. |

## 7.2  Pre-Deploy Checklist

- All .env values set in Render and Vercel dashboards — nothing hardcoded in source

- Render Start Command: uvicorn main:app --host 0.0.0.0 --port $PORT

- VITE_API_URL in Vercel points to the live Render URL, not localhost

- FRONTEND_URL in Render .env matches the deployed Vercel domain

- MongoDB Atlas Network Access open to 0.0.0.0/0 for Render dynamic IPs

- TestNet ALGO dispenser has funded all demo wallets (farmer, buyer, verifier, admin)

- Full happy-path flow tested once on production URLs before the demo

# Section 8 — Team Assignments and Day-by-Day Plan

## Day 1 — Setup  (All 6 devs)

Goal Every dev has Python venv, AlgoKit, and the repo running before writing module code. Blockchain team has contract skeleton compiling locally. Backend team has FastAPI server starting and /health returning 200. Frontend team has Vite app running with routing and Pera Wallet connecting.

Dev 1 + Dev 2 — Contracts

- Run: algokit init inside contracts/. Choose Smart Contract (Python) template.

- Replace generated contract with contract.py skeleton from Section 3.3.

- Run: algokit sandbox start. Wait for Docker to finish.

- Write at least 3 test stubs in tests/test_contract.py. Run: algokit project run test.

- End of day: contract skeleton compiles locally without errors.

Dev 3 + Dev 4 — Backend

- Create venv: python -m venv venv && source venv/bin/activate

- pip install -r requirements.txt

- cp .env.example .env. Fill in MONGO_URI and JWT_SECRET.

- Run: uvicorn main:app --reload. Confirm http://localhost:4000/health returns {"status":"ok"}.

- Dev 4: Confirm MongoDB Atlas connection works — check terminal for "MongoDB connected".

- Dev 3: Open http://localhost:4000/docs — verify all routes are listed in Swagger UI.

- End of day: server starts, /health works, all routes visible in /docs.

Dev 5 + Dev 6 — Frontend

- cd frontend && npm install && npm run dev. Confirm http://localhost:5173 loads.

- Dev 5: Confirm wallet connect flow works on LandingPage using Pera Wallet on TestNet.

- Dev 6: Confirm all route navigations work (buyer/farmer/verifier/admin pages load).

- End of day: landing page loads, wallet connects, role routing works.

## Day 2 — Core Features

Goal Blockchain: escrow + fund + release logic complete, all tests passing. Backend: /api/trades create and list working end-to-end with MongoDB. Frontend: Buyer Dashboard with create form, Farmer Dashboard list view.

Dev 1 + Dev 2 — Contracts

- Complete all methods: fund_escrow, mark_delivered, confirm_delivery, raise_dispute, claim_refund, cancel_trade.

- Dev 2: Write full test suite using TDD — write test first, then implement method to make it pass.

- Run all tests. 100% must pass. No deployment until tests are green.

Dev 3 + Dev 4 — Backend

- Dev 4: Confirm POST /api/auth/verify-wallet returns a JWT. Test in /docs Swagger UI.

- Dev 4: Confirm POST /api/trades creates a document in MongoDB Atlas.

- Dev 3: Confirm GET /api/trades returns trades for the authenticated wallet.

- Both: Test every route in Swagger UI (/docs). Fix any validation errors.

Dev 5 + Dev 6 — Frontend

- Dev 5: Build BuyerDashboard — fetch trades from GET /api/trades, render TradeCard list.

- Dev 5: Build CreateTradeForm — submit to POST /api/trades, refresh list on success.

- Dev 6: Build FarmerDashboard — same pattern filtered to farmer address.

- Dev 6: Build StatusTimeline component and confirm it renders all 7 states correctly.

- Both: Use real API calls. If a route returns an error, fix the frontend, not the backend.

## Day 3 — Blockchain Integration

Goal Blockchain team deploys contract to TestNet. App ID shared with everyone. Backend: algorand.py build_* functions implemented using algosdk. Frontend: Pera Wallet signing flow works for at least fund and confirm actions.

Dev 1 + Dev 2 — Contracts

- Run: algokit project deploy testnet. Post App ID in group chat immediately.

- Run: algokit project generate. Commit ABI JSON from artifacts/ to repo.

- Share APP_ID with backend team — they update CONTRACT_APP_ID in .env.

- Stay available to fix any contract issues found during backend integration.

Dev 3 — Backend blockchain integration

- Open services/algorand.py. Implement build_fund_txn() using algosdk AtomicTransactionComposer.

- Implement build_confirm_txn(), build_dispute_txn(), build_refund_txn() — same pattern.

- Implement submit_signed_txn() — decode base64, send_raw_transaction, wait_for_confirmation.

- Test each function from Swagger UI: POST /api/trades/{id}/fund should return unsigned_txn bytes.

Dev 4 — Backend IPFS integration

- Open services/ipfs.py. Confirm PINATA_API_KEY and PINATA_SECRET are set in .env.

- Uncomment the ipfs_service.upload() call in routes/trades.py mark_delivered endpoint.

- Test by calling POST /api/trades/{id}/deliver with a photo file in Swagger UI.

Dev 5 + Dev 6 — Frontend

- Dev 5: Wire Fund Escrow button — call buildFundTxn, sign with Pera Wallet, submitSignedTxn.

- Dev 6: Wire Confirm Delivery button on VerifierDashboard — same sign-submit flow.

- Both: Test the full happy path once end-to-end with three different Pera Wallet accounts.

- Add polling: call GET /api/trades/{id}/status every 5 seconds to update state without page refresh.

## Day 4 — Integration Day

Goal All 8 scenarios in the checklist from Section 6.1 pass. UI handles all error states gracefully.

All six developers work together. Merge all branches into dev. Run the full integration checklist from Section 6.1.

- Fix any contract bugs — Dev 1 redeploys if needed and shares new App ID immediately.

- Fix any backend bugs — Dev 3 + Dev 4 handle API errors and state sync issues.

- Fix any frontend bugs — Dev 5 + Dev 6 handle UI errors, loading states, error messages.

- Add error handling: show toast/banner for failed transactions, handle Pera Wallet rejection.

- Mobile check: all dashboards readable on a phone screen.

## Day 5 — Polish and Demo

Goal Deployed to production URLs. Demo rehearsed twice. Pitch deck ready.

- Deploy backend to Render. Set Start Command: uvicorn main:app --host 0.0.0.0 --port $PORT. Set all env vars.

- Deploy frontend to Vercel. Set VITE_API_URL to the live Render URL.

- Run full demo script once on production URLs. Fix anything that breaks.

- Record a 2-minute backup demo video in case live internet is unreliable.

- Prepare pitch deck: Problem (1 slide), Solution (1), How It Works / Live Demo (2-3), Tech Stack (1), Impact (1).

- Rehearse the 5-minute demo as a team. Each person knows exactly which screen to show.

## 8.1  Full Team Assignment Table

| Dev | Module | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 |
| --- | --- | --- | --- | --- | --- | --- |
| Dev 1 | Contracts | AlgoKit init, contract skeleton, test setup | All methods + tests passing | Deploy TestNet, share App ID + ABI JSON | Contract bugs support | Demo support |
| Dev 2 | Contracts | AlgoKit setup, TDD test cases | fund + confirm + dispute tests | vote_dispute + ABI export | Edge case tests | Demo support |
| Dev 3 | Backend | FastAPI + Motor setup, /health working | /api/trades create + list routes | algorand.py build_* + submit functions | Full integration, API fixes | Deploy to Render |
| Dev 4 | Backend | config + database + auth + schemas | /api/auth + /api/users + /api/verifiers | ipfs.py Pinata upload, .env with App ID | End-to-end test, DB sync | Deploy to Render |
| Dev 5 | Frontend | Vite + Tailwind, LandingPage, wallet connect | BuyerDashboard + CreateTradeForm | Fund Escrow sign-submit flow | Error handling + mobile | Deploy Vercel, demo rehearsal |
| Dev 6 | Frontend | Page routing, FarmerDashboard scaffold | StatusTimeline + FarmerDashboard | VerifierDashboard confirm flow, polling | DisputePanel + AdminDashboard | Deploy Vercel, pitch deck |

Parallel Work Rules 1. Never push to main directly. Push to your module branch, open a PR into dev. 2. Contract parameters in Section 3 are frozen. Any change announced in group chat first. 3. Blockchain team: share App ID and ABI JSON in the repo by end of Day 3. Everything depends on this. 4. Backend team: /api/trades/{id}/status must be working by Day 3 evening so frontend can start polling. 5. Use FastAPI /docs (Swagger UI) to test every backend route before connecting the frontend.

Build it. Ship it. Good luck.